NOTCH

Web Application — Technical Plan

v1.0  ·  April 2026

# 1. Overview

The Notch web app is the primary product for v1. It is a full-featured habit tracking application built for solo development, designed to share a Supabase backend with the future React Native mobile and WatchOS apps. Every schema and architecture decision made here has downstream consequences for mobile — this document captures those decisions explicitly.

Audience:  Individual users who want to self-report habits, set goals, and review progress over time.

Auth:  Email/password + magic link via Supabase Auth.

Data:  Per-user, fully isolated via Supabase Row Level Security.

Deployment:  Vercel (Next.js). Supabase hosted cloud.

# 2. Technology stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend framework | Next.js 14 (App Router) | React + routing + API routes in one. Built for Vercel. |
| Styling | Tailwind CSS | Fast to build, consistent output, no custom design system overhead. |
| UI components | shadcn/ui | Unstyled Radix primitives + Tailwind. Copy-paste, fully owned. |
| Data viz | Recharts | React-native charts. Handles heatmaps, trend lines, bar charts cleanly. |
| State management | Zustand | Lightweight global store for UI state. Supabase handles server state. |
| Database | Supabase (Postgres) | Relational, RLS, Auth, Realtime. Shared with mobile later. |
| Auth | Supabase Auth | Email/password + magic link. JWT tokens, session management built in. |
| API layer | Supabase JS client + Next.js Route Handlers | Direct-to-Supabase for CRUD. Route Handlers for any custom logic. |
| Hosting | Vercel | One-click deploys from GitHub. Free tier sufficient for v1. |
| Version control | GitHub | Standard. Vercel integrates directly. |

## 2.1  What is explicitly NOT in the stack

- No Express / Node.js backend — Supabase replaces it entirely for v1

- No Redux or React Query — Zustand + Supabase client handles state cleanly

- No separate analytics service — Notch is the analytics product

- No CMS — all content is user data, stored in Supabase

- No Docker for local dev — Supabase CLI handles local Postgres instance

# 3. Web app scope — v1

| Page / Feature | In v1? | Notes |
| --- | --- | --- |
| Auth (sign up, log in, password reset) | Yes | Supabase Auth. Email/password + magic link. |
| Today dashboard — daily logging | Yes | Core loop. Tap to log, completion metrics, category breakdown. |
| Habit CRUD (create, edit, archive) | Yes | Name, icon, color, category, type (boolean / value). |
| Categories (create, edit, delete) | Yes | Color + icon. Used to group habits throughout the app. |
| Goals (create, track progress) | Yes | Title, target value, unit, end date, linked category. |
| Analytics — per-habit metrics | Yes | 30-day rate, streak, heatmap, weekly trend, monthly breakdown. |
| Analytics — category-level view | Yes | Completion rate aggregated by category. |
| Settings page | Yes (minimal) | Account info, sign out. Notification prefs placeholder only. |
| AI-generated notifications | No | V2 — Claude API integration. |
| Weekly AI reflection | No | V2 — Claude API integration. |
| HealthKit / location auto-logging | No | Mobile only. Not applicable to web. |
| Data export (CSV) | No | V2 — low effort, but not v1 priority. |
| Multi-user / sharing / accountability | No | V3. |
| Offline-first web app | No | V3. MVP assumes connectivity. |
| Freemium enforcement (4-habit limit) | Yes | Enforced client-side + Supabase RLS policy. |

# 4. Project structure

Standard Next.js 14 App Router layout. All routes are under /app. Supabase client is initialized once and imported where needed.

notch-web/

├── app/

│   ├── (auth)/

│   │   ├── login/page.tsx

│   │   └── signup/page.tsx

│   ├── (dashboard)/

│   │   ├── layout.tsx          ← sidebar + nav shell

│   │   ├── today/page.tsx

│   │   ├── analytics/page.tsx

│   │   ├── goals/page.tsx

│   │   ├── habits/page.tsx

│   │   ├── categories/page.tsx

│   │   └── settings/page.tsx

│   ├── api/

│   │   └── (route handlers if needed)

│   ├── layout.tsx              ← root layout, font, metadata

│   └── page.tsx                ← redirect → /today or /login

├── components/

│   ├── ui/                     ← shadcn primitives

│   ├── habits/                 ← HabitCard, HabitForm, HabitRow

│   ├── charts/                 ← Heatmap, TrendLine, BarChart

│   └── layout/                 ← Sidebar, Topbar, Modal

├── lib/

│   ├── supabase/

│   │   ├── client.ts           ← browser client

│   │   └── server.ts           ← server component client

│   ├── hooks/                  ← useHabits, useLogs, useGoals

│   └── utils.ts                ← date helpers, rate calculations

├── store/

│   └── ui.ts                   ← Zustand: modal state, selected habit

├── supabase/

│   ├── migrations/             ← SQL migration files

│   └── seed.sql                ← dev seed data

├── types/

│   └── database.types.ts       ← generated from Supabase schema

└── tailwind.config.ts

# 5. Database schema

This is the canonical schema shared by both the web app and the future React Native app. Design it correctly now — changing it after mobile development starts is painful. All tables include user_id with an RLS policy enforcing per-user isolation.

## 5.1  Row Level Security pattern (applies to every table)

ALTER TABLE habits ENABLE ROW LEVEL SECURITY;
CREATE POLICY "users_own_data" ON habits
  FOR ALL USING (auth.uid() = user_id);

## 5.2  Core tables

| Table | Key fields | Notes |
| --- | --- | --- |
| profiles | id (FK → auth.users), display_name, avatar_url, plan | Created automatically via auth trigger. plan = 'free' ¦ 'premium'. |
| categories | id, user_id, title, color, icon, sort_order | User-defined groupings. Color = hex string. Icon = emoji or SF Symbol name. |
| habits | id, user_id, title, description, category_id, log_type, frequency, color, icon, archived_at | log_type: 'boolean' ¦ 'value'. frequency: 'daily' ¦ 'weekly' ¦ 'custom'. archived_at = soft delete. |
| habit_logs | id, habit_id, user_id, logged_at, value, source, mood, note, synced_at | One row per completion. source: 'web' ¦ 'watch' ¦ 'healthkit' ¦ 'location'. value null for boolean habits. |
| goals | id, user_id, title, description, category_id, target_value, target_unit, start_date, end_date, status | status: 'active' ¦ 'completed' ¦ 'paused' ¦ 'abandoned'. |
| goal_habits | goal_id, habit_id, contribution_mode, weight | Join table. contribution_mode: 'count' ¦ 'value_sum' ¦ 'streak'. |

## 5.3  Fields added later (not in v1 migrations — reserved for mobile)

- habits: healthkit_type, geofence_lat, geofence_lng, geofence_radius_m, geofence_trigger, geofence_label

- habits: value_unit, value_target, frequency_days (custom schedule)

- habit_logs: workout_distance_m, workout_duration_s, workout_avg_speed_mps, workout_calories, workout_avg_hr, workout_elevation_m, workout_hk_uuid

- habit_logs: location_event_id, prompt_response

These fields are documented in the spec (v0.5) and will be added via migrations when mobile development begins. The schema is flat enough that adding columns is non-breaking.

## 5.4  Freemium enforcement

- Free tier: max 4 habits, max 2 categories, no goals, no analytics beyond 30 days

- Enforced client-side (UI hides options) AND server-side via Supabase RLS / database function

- profiles.plan field drives all gating — upgrading flips one value

# 6. Auth flow

- Sign up: email + password via supabase.auth.signUp(). Confirmation email sent.

- Log in: email + password or magic link (passwordless). Session stored in cookie via @supabase/ssr.

- Session handling: Next.js middleware checks session on every request. Unauthenticated users redirected to /login.

- Sign out: supabase.auth.signOut() + redirect to /login.

- Password reset: standard Supabase flow — user emails themselves a reset link.

- Profile creation: Postgres trigger on auth.users insert creates a row in public.profiles automatically.

# 7. Build order

Each step below is a shippable unit. Don't start step N+1 until step N works end-to-end.

| Step | What | Done when |
| --- | --- | --- |
| 0.1 | Supabase project setup — create project, run migrations for core tables, configure RLS, test locally with Supabase CLI | Can insert a habit via Supabase dashboard and read it back with RLS active |
| 0.2 | Next.js scaffold — create project, install Tailwind + shadcn + Zustand, configure Supabase client (browser + server), set up middleware for auth | App boots locally, Supabase client connects, middleware redirects unauthenticated requests |
| 0.3 | Auth pages — /login and /signup with Supabase Auth, middleware session check, profile auto-creation trigger | Can sign up, receive confirmation email, log in, and be redirected to /today |
| 0.4 | Layout shell — sidebar nav, topbar, responsive wrapper, route structure for all 6 pages (stubs ok) | Clicking nav items routes between pages. Sidebar shows active state. |
| 0.5 | Categories CRUD — create, edit, delete categories. Required before habits since habits FK to categories | Can create a category, see it in a list, delete it |
| 0.6 | Habits CRUD — create, edit, archive habits. Icon/color picker, category assignment, log type selection | Can create a habit, assign it to a category, archive it, see it grouped by category |
| 0.7 | Today page — daily logging. Toggle habit completion, completion ring, category breakdown, week bar chart, metric cards | Can log and un-log a habit. Completion % updates. Data persists on refresh. |
| 0.8 | Analytics page — per-habit metrics, 91-day heatmap, weekly trend line, monthly bar chart, habit selector pills | Selecting a different habit updates all charts. Heatmap shows real log data. |
| 0.9 | Goals CRUD — create goals, link to categories, track progress manually, status badge | Can create a goal, see it in list with progress bar, delete it |
| 1.0 | Freemium gates — enforce 4-habit / 2-category limits on free plan. Settings page with account info + sign out | Free user blocked from creating 5th habit. Premium user unrestricted. |
| 1.1 | Polish + deploy — error states, empty states, loading skeletons, mobile responsiveness, Vercel deploy | App is live at notchhabits.com. Works on mobile browser. |

# 8. Open questions for web v1

- Onboarding: blank slate or template habit packs on first login? Spec says template packs — what are the actual starter sets?

- Goal progress: manually entered in v1 (user types '18 of 50 miles') or auto-calculated from habit logs? Auto-calc is better UX but more complex.

- Analytics date range: default to 30 days with a range picker, or fixed views (30d / 90d / all time)?

- Mobile web: the web app should be responsive, but is it a priority for v1 or can mobile experience wait for the RN app?

- Premium upgrade flow: Stripe integration for v1, or just a 'contact us' placeholder until there are real users?

# 9. What comes after v1

Documented here so v1 decisions don't accidentally block them.

- AI layer: Claude API integration for smart notification copy and weekly reflection. Supabase Edge Functions as the trigger layer.

- React Native app: shares this Supabase backend exactly. habit_logs.source = 'watch' | 'healthkit' | 'location' already in schema.

- WatchOS: native Swift app, GRDB local store, WatchConnectivity sync. Watch logs flow into the same habit_logs table.

- HealthKit bridge: workout auto-logging with speed, distance, HR stored on habit_logs (fields reserved in schema).

- Data export: CSV of all habit_logs with human-readable column names. One Supabase Edge Function.

- Milestones: already in spec schema. Drop-in addition to Goals page.

This is a living document. Update it as decisions are made.

Notch  ·  notchhabits.com  ·  v1 Web Technical Plan  ·  April 2026